| Project ID | PJ001149 |
| --- | --- |
| Project Fiscal Year | 2024-2025 |
| College/Department/Unit | College of Music and Dramatic Arts/ School of Theatre |
| Title of Project | The Shaver Theater Entertainment Lighting System Project. |
| Name of Principle Implementor | James Murphy |
| Email | jlmurphy@lsu.edu |
| Phone Number | (225) 578-3543 |
| Is this project complete? | No |
| Is this account ready to be closed? | No |
| Amount Awarded | $137,400 |
| Amount Spent | 0 |
| Comments | Requesting extension, please Emailed 5/26/25 for extension. Approved 5/26/25 |
| Justification (if an extension is requested) | The School and College have had challenges working the project through procurement. We have finally gotten the equipment requisition out for bid, but were just told this morning that the wiring component of the project (College and School fiscal portions of the project) is now on hold. This will likely push the project beyond this fiscal year as the wiring must be completed prior to the rest of the project completion. |